REQUEST FOR PROPOSALS (RFP)

For

Design and Engineering Services-Inclined Plane-Access Ramp

Issued by:

Conemaugh Valley Conservancy

PO Box 218

Johnstown, PA 15907-0218

E-mail:  jwenzel@cvcpa.org

CORRECTION 1:  WALKTHROUGH will be held on August 21, 2023, at 10 a.m. at the base of the Inclined Plane, per section 1-8.

TABLE OF CONTENTS									       Page

SECTION 1-INSTRUCTIONS TO PROPOSERS							1-1	Scope of Work…………………………………………………… …………	3

1-2	Background…………………………………….……………………………..	4

1-3	Project Funding………………………………………………………………	5

1-4	Considerations………………………………………….……………………	5
1-5	Proposal Submission…………………………………………………………	6

1-6	Proposal Signatures……………………………………………………………	7

1-7	Addenda………………………………………………………………………	7

1-8	RFP Review and Award Schedule………………………………………….. 	7

1-9	Pre-Proposal Conference and Property Walkthrough………………………..	7

1-10	Questions or Inquiries……………………………………..…………………	7

1-11	Interpretation and Examination of RFP and Contract Documents…………….	8

1-12	Cost of Proposals……………………………………………………………..	8

1-13	Modifications or Withdrawal of Proposals and Late Proposals……….……..	8

1-14	Errors and Administrative Corrections………………………………………..	9

1-15	Compliance with RFP Terms and Attachments……………………………….	9

1-16	Proposal Requirements………………………………………………………..	9

1-17	Collusion……………………………………………………………………….	9

1-18	Pricing………………………….…………………………………………….... 	10

1-19	Postponement, Cancelation or Rejection of Proposals……………………….	10

1-20	Proposal Alternatives…………………………………………………………..	10

1-21	Deliverables…………………………………………………………………….	10

SECTION 2-PROPOSAL EVALUATION & AGREEMENT

2-1	General………………………………………………………………………..	11

2-2	Eligibility……………………………………………………………………….	11

2-3	Evaluation of Proposals…………………………………………………………	11

2-4	Negotiations……………………………………………………………………..	12

2-5	Conflicts of Interest and Non-Competitive Practices……………………………	12

2-6	Non-Discrimination and Sexual Harassment Provisions………………………	12

2-7	Contractor Integrity and Responsibility…………………………………………	12

2-8	Americans with Disabilities Act (ADA) Provisions…………………………….	12

2-9	Insurance and Certification Requirements……………………………………….	12

ATTACHMENTS

Attachment A: 	Overview of Project

Current View of Park Location

Rendering of Proposed Improvements

View of Catwalk from PennDOT Bridge,

Route of Trail to River’s Edge

Attachment B:  	Engineering Drawings of ADA Catwalk from Bridge to Hillside.….

More detailed drawings are available as .dwg files.

Attachment C:	Design of Trail to Rivers’ Edge

Contractor should determine if this design is sufficient and incorporate the trail into permitting.

Attachment D:		Photos of Rock Ledges along River’s Edge

Contractor should determine if rock ledge can be used as-is for ADA fishing and boat access.

Attachment E:		Overall Park Plan

Attachment F:		Communications with PHMC/SHPO

Includes PHMC’s letter with a “conditional No Adverse Effect assessment.”

Attachment G:		Form for Submitting Questions

Attachment H:		Form for Acknowledging Receipt of Addenda

Attachment I:		Price Proposal Offer Sheet

### SECTION 1 – Request for Proposals, Johnstown Inclined Plane Riverside Park

Conemaugh Valley Conservancy, Inc. (CVC), is a 501(c)(3) non-profit based in Johnstown, PA.  CVC is soliciting price proposals from qualified firms to complete the engineering, design and permitting a project at the Historic Johnstown Inclined Plane in Downtown Johnstown.  The successful proposer(s) will provide engineering, design and permitting to address the project described below.

  - Scope of Work

Design, engineering and permitting will be provided for pedestrian access ramp from the existing bridge over the Stonycreek River to the hillside and then down to the Stonycreek River for recreation purposes, including hiking, fishing and boating.  This access will meet ADA requirements and accommodate people carrying bicycles, kayaks and canoes.  An overview of the entire project with maps and renderings is provided as Attachment A.  The Scope of Works follows.

- To complete the design, engineering and permitting for an ADA-compliant ramp or catwalk from the existing bridge over the Stonycreek River from downtown Johnstown to the hillside, where the catwalk will meet a trail or walkway that has been designed to reach the riverside, where fishing and boating access are planned.  The design of this ADA ramp or catwalk is about 60 percent complete.   A rendering and engineering drawings are Attachment B.  The latest design drawings and related materials will be provided in .dwg format to contractors who wish to respond to this RFP to complete the design and permitting.  Note:

  - The catwalk must be freestanding on the lower end – it cannot be attached to the PennDOT bridge, which is a National Historic Landmark.

  - The supports for the catwalk will be in the floodway of the Stonycreek River, where the Army Corps of Engineers manages 13 miles of flood-control channels, including the concrete flood-control walls directly across the river from this project.  Permits and approvals for building in the floodway need to be approved both by PA DEP and the Army Corps of Engineers.

- To review the design of the trail or walkway connecting the catwalk to the riverside to assure it is sufficient to handle floodwaters and its construction can be included in the permit applications.  Proposals may include a contingency to amend this design if necessary for permitting.  These design drawings and related materials are Attachment C.  Note:  The trail will be in the flood plain and the floodway of the Stonycreek River, where permits and approvals need to be approved both by PA DEP and the Army Corps of Engineers.

- To review of whether the existing rock ledges along the riverside can be used “as-is” for fishing and boating access, or whether modifications or a dock would be needed.  Proposals may include a contingency to design alterations to the rock ledges that exist now if that would be necessary to comply with ADA requirements.  Photos of the rock ledges are Attachment D.

- Provide detailed construction drawings and design calculations, and construction and material specifications to make the construction ready to bid, and provide support for the bidding process.

  - Background

The Johnstown-Cambria County Visitors Bureau, (Visit Johnstown) is undertaking a branding campaign to promote the area as a destination for outdoor recreation with strong manufacturing traditions that resulted in Johnstown’s development as a steel and coal town.  Recently there has been significant interest in making the Johnstown Inclined Plane and the adjacent hillside a more unique community asset. Because of the high visibility along Route 56 and the downtown, the opportunity to use this asset can significantly change the Johnstown’s image, enhance local quality of life and become an economic catalyst by attracting additional visitors.

Many ideas have evolved regarding potential features at Johnstown Inclined Plane Riverside Park, some of them from a planning charrette.  The overall plan, Attachment E, includes the ADA access to be designed in this project; a zip line and adventure park; a loop of the September 11th National Memorial Trail from downtown; additional trails for mountain-biking and hiking; a trailhead-park access along Coconut Place from the northern end of the park; and landscaping and picnic tables.  CVC also has received an Abandoned Mine Reclamation grant to address several old mining issues and will issue a separate RFP for that work soon.

The Sliver or the centerpiece of this project is the recreation access connecting the PennDOT bridge over the Stonycreek River to the hillside, which is partially designed; the paved walkway following the contour of the hillside to the river; and fishing and boating access at the river’s edge (see Attachments B, C and D). Although there is an existing ramp from the Inclined Plane’s lower station and ticket booth to the hillside, this access uses a narrow and steep stairway within the building.  The new Access Ramp with the existing catwalk is needed for multiple reasons:

- To provide ADA access for people with mobility issues, including residents of housing towers downtown, so they can enjoy nature and perhaps fish nearby.

- To enable people to carry mountain bikes and boats to the natural side of the river.

- To provide access for emergency personnel to help anyone injured on the trails or zip-line, and for maintenance of the recreation assets.

Conemaugh Valley Conservancy (CVC), is a 501(c)(3) non-profit based in Johnstown, PA.  The organization was created 26 years ago to conserve the natural resources of the Conemaugh River watershed and encourage stewardship by developing recreational opportunities in the watershed.  CVC owns a small parcel at the heart of the area where the recreation access if planned.  CVC has a Memorandum of Agreement with the City of Johnstown allowing CVC to develop recreation on the city-owned land near the Inclined Plane, where the mining-related mitigation is planned.  CVC also has a Memorandum of Agreement with Cambria County Transit Authority (CamTran) for access across the property that CamTran owns under and immediately adjacent to the Inclined Plane.

CamTran is the primary public transportation provider for the Cambria County, PA region with office locations in Ebensburg and Johnstown, PA. In addition to providing public transportation, CamTran operates the Historic Johnstown Inclined Plane. The Johnstown Inclined Plane, an 896.5-foot (273.3 m) funicular, technically is a railroad with two stations (upper and lower) that connect the city of Johnstown to the Borough of Westmont on Yoder Hill. The Johnstown Inclined Plane is billed as the "world's steepest vehicular inclined plane", as it can carry automobiles, in addition to passengers, up or down a slope with a grade of 70.9 percent.  After a catastrophic flood in 1889, the Inclined Plane was completed in 1891 to serve as an escape route for future floods, as well as a convenient mode of transportation for the residents of the new communities situated above the valley. The facility averaged 150,000 visitors annually over the past several years.

  - Project Funding.

CVC and the City of Johnstown currently have state and local funds for the engineering, design and permitting of the Project.

If interested, please review the following information and proposal submittal procedures needed for consideration. If this solicitation is obtained from the CVC website (https://conemaughvalleyconservancy.com) please contact John Wenzel at jwenzel@pacvc.org in order to be added to the bidder’s list for any addenda that might be issued.

1-4.    Considerations

The Inclined Plane Railway and the bridge over the Stonycreek River to the Inclined Plane’s lower station are both National Historic Landmarks, so alterations to either structure need to be approved by the Pennsylvania Historical & Museum Commission’s (PHMC) State Historic Preservation Office (SHPO) and alternations to the bridge need to be approved by PennDOT.  Both PHMC and PennDOT have stated that the bridge should not be altered so the current 60 percent design makes the catwalk a stand-alone structure with structural support underneath and the hillside connection.

Attachment F is the response received from PHMC along with the information sent to them. Coming from the downtown, the left side of the Inclined Plane structure already has a catwalk to the door, which leads to steep, narrow steps inside the building that connect to a ramp from the structure to the hillside. On this left side, wires from a utility pole will need to be moved lower so the catwalk can come above them. In earlier discussions with PHMC, they agreed that altering this side of the building with the new catwalk would have less impact on the historic integrity of the structure than building a new catwalk and ramp on the opposite (right) side of the building. The existing ramp is to remain intact as is.  PHMC provided a Conditional “No Adverse Effects” assessment in its letter dated May 27, 2020, which is included in Attachment F.  PHMC needs to review the final design before providing final approval.

Approvals also will be needed from the Cambria County Conservation District, Pennsylvania Department of Environmental Protection (DEP) and the Army Corps of Engineers for the general park components and should be obtained by the selected contractor.

CVC recognizes the uncertainties that the permitting and approvals create for the project timeline, but due to funding and other considerations, the timeline for completing these tasks is an important consideration.

### 1-5   Proposal Submission

A cover sheet should identify the firm’s interest.

- The Proposer will submit one (1) electronic copy of the proposal and the required paperwork by email to jwenzel@pacvc.org.  Mailed, hand delivered or FAX copies will not be accepted. The email heading should state: “Proposal for Johnstown Inclined Plane Riverside Park.”

- Proposals should be limited to 20 pages and should include:

  - The work to be done to demonstrate understanding of the project.

  - Firm costs for completing the work along with contingencies where necessary.

  - Qualifications of the firm to complete the tasks outlined in the Scope of Work.

  - The Firm’s Single Point of Contact/Project Manager.

  - An hourly rate table.

  - If selected, the Firm will need to sign the Worker Protection and Investment form as required under the Commonwealth of Pennsylvania’s Executive Order 2021-06, Worker Protection and Investment

- All proposals must be submitted by email by 1 P.M., September 8, 2023.  faxed, mailed or hand-delivered  PROPOSALS WILL NOT BE ACCEPTED.

- The bidder is requested to submit a realistic scenario of the amount of time that will be needed to complete the project from date of award.

- Price(s) quoted must remain in effect for a period of 180 days after bid award.

- All attachments must be signed where appropriate. Failure to sign appropriate forms may render a bid NON-RESPONSIVE.

- The project start date will begin with Award of the Project. The goal for contractors is to complete the project and obtain all permits and approvals by the end of 2024 or, at the latest, the spring of 2025, so that construction funding can be awarded in the fall of 2025 and construction can take place in 2026.

- No interruptions in operations of the Inclined Plane should result from the project. Any work that may affect Inclined Plane operations must be kept to a minimum and be coordinated in advance with CVC and CamTran.

- Any deviation from the specifications outlined in this RFP shall be clearly described in the proposal and reason for those changes should be detailed.

- All QUESTIONS MUST BE SUBMITTED IN WRITING using Attachment G.

- Three (3) references must be submitted on work completed on similar types of projects.

- The selected contractor and all sub-contractors must comply with all Federal, State and Local rules and regulations, and must comply with all OSHA rules and regulations.

- Proof of Insurance coverage must be submitted with this proposal.

- CVC reserves the right to reject any and all bids, or parts thereof, whenever it determines, at its sole discretion, that such rejection is in the best interest of CVC.

- All records of this contract must be and will be kept on file for a minimum of three (3) years after the completion of this project.

- Payment will be made promptly after complete invoices, outlining the details of the work   completed, have been reviewed and approved.

### 1-6.   Proposal Signature

Each proposal shall include an RFP Cover Page signed by an appropriate representative of the proposer and listing the representative’s title.

### 1-7.   Addenda

Receipt and review of Addenda by each Proposer must be acknowledged on the Attachment H form. All addenda must be signed and returned with each proposal.

### 1-8.  RFP Review and Award Schedule

The following are key dates for this RFP. CVC reserves the right to make modifications as it deems necessary at its sole discretion.

CORRECTION 1:  WALKTHROUGH will be held on August 21, 2023, at 10 a.m. at the base of the Inclined Plane.

### 1-9.   Pre-Proposal Conference and Property Walkthrough

A mandatory pre-proposal conference and site walkthrough will be held on August 15, 2023, from 10:00 a.m. to 12:00 p.m. at the lower level of the Inclined Plane (206 Johns Street).  CVC requires proposers attend this walkthrough to assure understanding of the various issues with site access and with permitting and approvals, including flood-plain and historic-preservation issues.

### 1-10. Questions or Inquiries

All questions or inquiries about the project should be submitted using Attachment G.  Proposers are required to label all correspondence with "Proposal for the Inclined Plane Riverside Park.” Any communication with CVC should be written emailed to John Wenzel, Executive Director, jwenzel@cvcpa.org.  Correspondence will not be accepted by any other party. Contact with any other person may result in the Proposer being disqualified from consideration.

CVC will strive to answer all questions in a timely manner as they are received.  No questions will be accepted after 3 p.m. on September 1.

### 1-11.   Interpretation and Examination of RFP

No oral interpretations as to the meaning of the RFP will be made to any Proposer. Any explanation desired by a Proposer regarding the meaning or interpretation of the RFP, specifications, etc., must be requested in writing and with sufficient time allowed (a minimum of five (5) calendar days before date set to receive proposals) for a reply to reach other Proposers before the submission of their proposals. Any interpretation or change made will be in the form of an addendum to the RFP, specifications, etc., as appropriate, and will be furnished as promptly as is practicable to all parties to whom the RFP has been issued, but at least five (5) calendar days prior to the proposal due date. All Addenda will become part of the RFP and any subsequently awarded contract. Oral explanations, statements or instructions given by CVC before the award of the contract will not be binding upon CVC.

Proposals should be reviewed for accuracy before submission.  CVC will not be responsible for errors in any proposal and makes no representations or warranties express or implied as to the accuracy and/or completeness of the information provided in this RFP. This RFP, including all supplements or addenda, if any, is made subject to errors or omissions, withdrawal or cancellation without prior notice, and changes or additions. Proposers are expected to examine the specifications, schedules and all instructions. Failure to do so will be at the Proposer's risk.

The submission of a proposal shall constitute an acknowledgment upon which CVC may rely that the Proposer has thoroughly examined and is familiar with the solicitation and has reviewed and inspected all applicable statutes, regulations, ordinances and resolutions addressing or relating to the project described. The failure or neglect of a Proposer to receive or examine such documents, statutes, regulations, ordinances or resolutions shall in no way relieve the Proposer from any obligations with respect to its Proposal or to any contract awarded pursuant to this RFP. No claim for additional compensation will be allowed which is based on lack of knowledge or misunderstanding of this RFP, statutes, regulations, ordinances or resolutions.

### 1-12.   Cost of Proposals

CVC is not liable for any costs incurred by Proposers in the preparation, presentation, testing or negotiation of Proposals submitted in response to this solicitation.

### 1-13.   Modification or Withdrawal of Proposals Prior to Submittal Date, Late Proposals

At any time before the time and date set for submittal of proposals, a Proposer may request to withdraw or modify its Proposal. Such a request must be made in writing by a person with authority as identified on the RFP Cover Page, provided a receipt is signed for the proposal. Any proposal or modification of proposal received at CVC’s office designated in the solicitation after the time specified for proposal receipt will not be considered.

### 1-14.   Errors and Administrative Corrections

CVC will not be responsible for any errors in proposals. Proposers will only be allowed to alter proposals after the submittal deadline in response to requests for clarifications or Best and Final Offers.  CVC reserves the right to request an extension of the proposal period from a Proposer or Proposers.  CVC reserves the right to allow corrections or amendments to be made that are due to minor administrative errors or irregularities, such as errors in typing, transposition or similar administrative errors. Erasures or other changes or entries made by the Proposer must be initialed by the person signing the proposal.

### 1-15.   Compliance with RFP Terms and Attachments

Any Agreement(s) resulting from this RFP shall be governed by the laws of the Commonwealth of Pennsylvania as they may from time to time be in effect, without giving effect to any conflicts of law provisions. Any suit or proceeding arising out of, relating to or mentioning this Agreement shall be commenced only in the state or federal courts maintaining jurisdiction in Johnstown, Cambria County, Pennsylvania, and each party to this Agreement hereby consents to the jurisdiction and venue of the Court of Common Pleas of Cambria County.

### 1-16.   Proposal Requirements

Proposals will clearly state the qualifications of the contractor and any subcontractors who may team with the lead contractor, along with the scope and budget as follows:

- All proposals are limited to twenty (20) total pages (exclusive of covers).

- Letter of proposal	10 pages maximum

- Statement of qualifications	10 pages maximum

- Overall qualifications

- Related project experience with references (graphics encouraged)

- Questions from Prospective Contractors

- Any proposer with questions about this RFP must email those questions to CVC no later than 3 p.m. September 1, 2023 utilizing the form included as Attachment G.  CVC will email a list of all questions and all answers to contractors who have expressed an interest.

### 1-17.   Collusion

The Proposer guarantees that the proposal submitted is not a product of collusion with any other Proposer and no effort has been made to fix the proposal price of any Proposer or to fix any cost element of any proposal price. Failure to submit the signed affidavit at the time proposals are due shall be grounds for disqualification of the Proposer's offer.  If CVC determines that collusion has occurred among Proposers, none of the proposals from the participants in such collusion shall be considered. CVC’s determination shall be final.

### 1-18.   Pricing

Proposals should itemize costs of the design, engineering and permitting services described in the Scope of Work.  All applicable required Federal, State and Local taxes will be the responsibility of the proposer. (Taxes should not be included in the price proposal). Bidders must use the Price Offer Sheet and Itemized Cost Sheet included as Attachment I with their bid.

All costs associated with accomplishing the deliverables and scopes of work are to be completed within the firm’s proposed cost as submitted in response to this RFP.

### 1-19.   Postponement, Cancelation or Rejection of Proposals

CVC reserves the right to cancel the RFP at any time or change the date and time for submitting proposals by announcing the changes prior to the date and time established for proposal submittal.

CVC reserves the right to reject any or all proposals and waive any minor informalities or irregularities.

### 1-20.   Proposal Alternatives

Proposals shall address all requirements identified in this solicitation. In addition, CVC may consider proposal alternatives submitted by Proposers that provide enhancements beyond the RFP requirements. Proposal alternatives may be considered if deemed to be in CVC’s best interests. Proposal alternatives must be clearly identified.

### 1-21.      Deliverables

- The engineering firm will provide a written report, full engineering drawings and bid specifications for the projects described within this solicitation. The report will include detailed cost estimates and an estimated timeframe for the completion of each component.

- Approval of all permits needed for construction is required.

- Approval of the State Historic Preservation Office (SHPO) for the design is also required.

- Three (3) hard copies and one electronic copy of the deliverables shall be provided.

### SECTION 2 – PROPOSAL EVALUATION & AGREEMENT

### 2.1.   General

CVC will establish an Evaluation Committee to review all proposals. The Evaluation Committee may elect to interview Proposers in order to clarify their proposals and/or for the Proposers to make oral presentations. If interviews, presentations, or negotiations are held, the evaluation team may reevaluate the proposals of those firms interviewed. CVC expects all offerors to fully cooperate with its evaluation process.

### 2.2.   Eligibility

CVC will enter into an agreement with the responsible and responsive Proposers based on the evaluation and award process described in this RFP.  CVC will not evaluate the proposals solely on the basis of cost. Selection of the successful Proposer shall be based on the Proposer’s responsiveness to the requirements and conditions described in this RFP.

### 2.3.   Evaluation of Proposals

The Evaluation Committee will evaluate the proposals in accordance with the criteria set forth below. The total evaluation points, as separately determined by each team member, will be added and each Proposer will be ranked in numerical sequence, from the highest to the lowest score. CVC may then select the proposal that is considered to be the most advantageous to CVC.

- Scoring and Evaluation Criteria

Criteria for selection:

Proposer’s qualifications and experience will be a critical consideration. Clarity and thoroughness of proposals, as well as creativity are other factors CVC will consider according to the scale below.  In addition, although CVC recognizes the uncertainties that the permitting and approval process creates for the project timeline, due to funding and other considerations, the timeline for completing the project will be another consideration; proposals should include a realistic but aggressive timeline.  Finally, the budget will be another vital issue in selecting a contractor.

The selection of a contractor(s) will be made by CVC in coordination with the City of Johnstown and input from the project Advisory Committee.

Proposals will be evaluated on the following criteria:

- Qualifications/Experience of Consultant	up to 30 points

- Clarity, Soundness, Thoroughness and Creativity of Proposal	up to 40 points

- Budget Considerations	up to 30 points

- Total	100 points

- Review and selection of contractor

- CVC may select a firm based on the proposals received or may interview one or more firms. CVC’s decision will tentatively be communicated by September 26, 2023.

### 2.4.   Negotiations

Proposers may be invited to participate in additional evaluations, testing, Best and Final Offer (BAFO) or negotiations.  Concurrent negotiations may be entered with one or more proposers to finalize contract terms and conditions. In the event negotiations with one Proposer are not successful, CVC may initiate negotiations with the next ranking proposer or reject all proposals.  The objective of the negotiations will be to reach an accord on all provisions of the proposed agreement.  Upon completion of negotiations, the proposal(s) recommended by the Evaluation Committee shall be recommended to CVC’s Board of Directors for a contract(s).  CVC shall have no obligations until an agreement is signed between the Proposer(s) and CVC.

### 2.5.   Conflicts of Interest and Non-Competitive Practices

Conflict of Interest – Proposer, by submitting a proposal to CVC, thereby agrees that it has no direct or indirect pecuniary or proprietary interest, and that it shall not acquire any interest, which conflicts in any manner or degree with this agreement, and that it shall not employ any person or agent having any such interest. In the event that the Proposer or its agents, employees or representatives hereafter acquires such a conflict of interest, it shall immediately disclose such interest to CVC and take action immediately to eliminate the conflict or to withdraw from this agreement, as CVC may require.

2.6. Non-Discrimination/Sexual Harassment Provisions

The firm shall comply with the conditions set forth in the most current version of the Commonwealth Nondiscrimination/Sexual Harassment Clause set forth by the Commonwealth of Pennsylvania.

  - Contractor Integrity and Responsibility Provisions

The firm shall comply with the conditions set forth in the most current version of the Contractor Integrity Provisions and the Contractor Responsibility Provisions set forth by the Commonwealth of Pennsylvania.

  - Americans with Disabilities Provisions

The firm shall comply with the conditions set forth in the most current version of the Provisions Concerning the Americans with Disabilities Act set forth by the United States Federal Government.

  - Insurance and Certification Requirements

The firm to whom award is made shall provide the following information to the District within 20 days of contract award:

  - Standard Acord Certificate(s) of Insurance. (Contractual Liability Type)

    - Worker’s Compensation Insurance

    - Public Liability and Property Damage Insurance

    - Automobile Bodily Injury and Property Damage Insurance

  - A W-9 taxpayer identification certification.

Failure to supply said insurance and certifications within the stated time frame will be sufficient reason for CVC to cancel the proposal award.

ATTACHMENT F: PROPOSER'S REQUESTS, QUESTIONS AND CLARIFICATIONS FORM

Access Ramp-Inclined Plane

All requests, questions and clarifications must be submitted in writing and received on or before        3 p.m., September 1, 2023.  Proposers shall use the following form:

Name of Company/Individual:

Nature of Company (partnership, corporation, etc.):

Contact Person:

Phone #:							E-mail:

Company's Mailing Address:

REQUESTS/COMMENTS/QUESTIONS/CLARIFICATIONS (attach additional sheets as necessary):

I certify that neither I, nor my company, are on the Comptroller General's list of ineligible bidders; and that we have not been prohibited from doing business with the Commonwealth of Pennsylvania or its agencies/subdivisions.

Owner/Partner/Officer							Date

Submit this completed form by 3 p.m., September 1, 2023, to:

jwenzel@pacvc.org

ATTACHMENT G: Form for Acknowledging Addenda

Johnstown Inclined Plane Access Ramp Project

This form acknowledged receipt of Addenda Issued by Conemaugh Valley Conservancy for the Johnstown Inclined Plane Access Ramp Project

Acknowledgment of Addenda #1:

Company Name ______________________________

Name/Signature of Company Representative:

Name____________________________________	Signature ____________________________

Acknowledgment of Addenda #2:

Company Name ______________________________

Name/Signature of Company Representative:

Name____________________________________	Signature ____________________________

Acknowledgment of Addenda #3:

Company Name ______________________________

Name/Signature of Company Representative:

Name____________________________________	Signature ____________________________

Acknowledgment of Addenda #4:

Company Name ______________________________

Name/Signature of Company Representative:

Name____________________________________	Signature ____________________________

ATTACHMENT H: PRICE PROPOSAL OFFER SHEET

TO: CVC

In compliance with your Request for Proposal (RFP) to provide Engineering and Design Services for the Johnstown Inclined Plane access project to be opened on September 8, 2023, at 1:00 p.m. prevailing time, the undersigned proposes to furnish all work, labor, equipment and materials required to conform to the requirements of this proposal.

Total Bid Price for Engineering, Design and Permitting Services, Inclined Plane Riverside Park are as follows:

To Review/Finalize	To Review

For the ADA Catwalk		Costs			Walkway to River	Boat Access Issue

Final Design 			$______________	$_______________	$____________

Permitting			$______________	$_______________	$____________

Project Management and Meetings	$______________	$_______________	$____________

Other (please specify)		$______________	$_______________	$____________

Any Alternatives for the project should be provided on a separate sheet with a similar cost breakdown.

The undersigned acknowledges the receipt of the following addenda to the above referenced IFB (if applicable):

Addendum No. ________, Dated ______________

Addendum No. ________, Dated ______________

Addendum No. ________, Dated ______________

_________________________________________________________________
Name of Individual, Partnership or Corporation

_________________________________________________________________

_________________________________________________________________

Address

___________________________________		__________________________

Name of Authorized Person		Signature

_____________________________________		__________________________
       Title of Authorized Person				Date

By execution below, CVC accepts the offer as indicated in this IFB.

___________________________________________	__________________________

(Printed Name of Contracting Officer)			(Signature)

______________________________________________________________________________________________________

_____________________________________ 		Date of Award